DOCRIDE  /  EDITABLE TEMPLATE

# Risk Assessment &
Method Statement

Plan the work. Communicate the controls. Check they are in place.

| DOCUMENT DETAILS | COMPLETE FOR YOUR WORK |
| --- | --- |
| Assessment title / activity | Enter activity title, e.g. External brickwork from a scaffold platform |
| Business / contractor | e.g. Example Construction Ltd |
| Project / site / exact work location | e.g. Riverside project, Block A, east elevation |
| RAMS reference / version / status | e.g. RAMS-001 / Version 1 / Draft - awaiting review |
| Assessment date / planned work dates | e.g. Assessed 12 Oct 2026 / Work planned 19 to 23 Oct 2026 |
| Risk profile / jurisdiction | e.g. High initial risk / England |
| Prepared by / reviewed by | e.g. Alex Taylor, site supervisor, experienced in this activity / Jordan Smith, competent reviewer |
| Activity description and scope | e.g. Lay external brickwork from an existing scaffold; excludes scaffold erection and alteration |
| Persons at risk / site interfaces | e.g. Bricklayers on the platform, labourers delivering materials and contractors working below |

## Using this template

Light-grey entries beginning with 'e.g.' are illustrative examples, including names, dates and scores. Replace them with your own assessment, add rows as needed and explain any section that is not applicable. Complete and review the RAMS for the actual task and site before briefing the team and starting work.

# 01 / RAMS table

Record each foreseeable risk, its source, the controls and the remaining risk. Duplicate rows for additional hazards.

| Foreseeable Risks | Hazard Source | Likelihood (Pre) | Severity (Pre) | Risk Rating (Pre) | Risk Controls | Residual explanation (ALARP) | Likelihood (Post) | Severity (Post) | Risk Rating (Post) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| e.g. Fall from height: the bricklayer working on the scaffold could suffer serious or fatal injury. | e.g. An unprotected platform edge or incomplete decking. | e.g. 4 | e.g. 5 | e.g. 20 | e.g. Engineering: provide a fully boarded platform with suitable edge protection and safe access. Administrative: competent inspection and pre-use checks; stop if protection is missing. | e.g. With verified edge protection, a fall is less likely but could still be fatal. Record the task-specific reasons why further risk reduction is not reasonably practicable. | e.g. 1 | e.g. 5 | e.g. 5 |
| Risk and affected people | Source / circumstance | 1 to 5 | 1 to 5 | L x S | Controls and category | Residual explanation | 1 to 5 | 1 to 5 | L x S |
| Risk and affected people | Source / circumstance | 1 to 5 | 1 to 5 | L x S | Controls and category | Residual explanation | 1 to 5 | 1 to 5 | L x S |

## Control categories

Elimination · Substitution · Engineering controls · Administrative controls · PPE. Describe the actual control, not just its category. Link outstanding controls to the action record at the end of this document.

Scoring: risk rating = likelihood × severity. Enter scores manually after assessing the task. A low score does not confirm that controls are adequate or implemented.

# Compliance obligations & risk criteria

Use the same assessment framework throughout the risk register. Check applicable obligations for the work and jurisdiction.

| Title of law / regulation | Requirements summary (this activity) | How proposed risk controls satisfy compliance |
| --- | --- | --- |
| e.g. Work at Height Regulations 2005 | e.g. Avoid work at height where practicable; where unavoidable, prevent falls using suitable work equipment. | e.g. Record why ground-level work is not practicable; specify the guarded scaffold platform and retain inspection records. |
| Applicable requirement | Relevant requirements | Controls and evidence |

## Risk criteria

| Score | Likelihood criteria | Severity criteria |
| --- | --- | --- |
| 1 | Very Low — the event is highly unlikely to occur. e.g. Harm would require multiple independent safeguards to fail. | Minor — minor injury or negligible impact; no lost time. e.g. A small superficial graze. |
| 2 | Low — low probability, but occurrence remains possible. | Moderate — first aid required; limited short-term impact. |
| 3 | Medium — could occur under certain circumstances. | Major — lost time or temporary disability; significant impact. |
| 4 | High — likely without additional controls. | Severe — serious injury or permanent disability; major impact. |
| 5 | Very High — almost certain without effective controls. | Catastrophic — fatality or multiple fatalities; lasting impact. |

DocRide rating bands: 1–3 Low  /  4–9 Medium  /  10–16 High  /  17–25 Critical

The 5 × 5 matrix is a guide and does not replace competent judgement. Assess the activity, environment and operational context, apply the hierarchy of controls, and verify that risks are reduced as low as reasonably practicable (ALARP). Tailor these criteria where necessary.

# 02 / Responsible roles

Identify the roles involved and their task-specific protective equipment requirements.

| Role | PPE requirements |
| --- | --- |
| e.g. Bricklayer | e.g. Safety helmet, protective footwear and eye protection appropriate to the task; suitable gloves for wet mortar as specified by the COSHH assessment. |
| Role | Required PPE, including any substance-specific requirements |

# 03 / Safe working method

Set out who does what, when and how, including checks before starting and conditions requiring work to stop.

| Step | Applicability | Safe working method step |
| --- | --- | --- |
| 1 | e.g. Site supervisor and bricklayers | e.g. Before access, confirm scaffold inspection status, decking, edge protection and safe access. Brief the team on controls and stop-work conditions; do not start if safeguards are missing. |
| 2 | Role / person | Work sequence, safeguards and coordination |
| 3 | Role / person | Checks during the task and response to changes |
| 4 | Role / person | Completion, making safe and handover |

# 04 / Substances used

Index the substances used by this activity and the COSHH assessments supporting their use.

| Substance / product | Use in this activity | COSHH assessment reference / status | Controls in this activity | RPE / additional protection |
| --- | --- | --- | --- | --- |
| e.g. Cement-based mortar | e.g. Bedding and jointing external brickwork. | e.g. COSHH-001, version 1; approved assessment in the site COSHH folder. | e.g. Avoid skin contact with wet mortar; provide washing facilities and suitable handling tools. | e.g. Suitable waterproof gloves and eye protection as assessed; specify any RPE needed for dusty tasks in the COSHH assessment. |
| Substance | Purpose | Assessment reference and status | Controls | Protection |
| Substance | Purpose | Assessment reference and status | Controls | Protection |

## Supporting information

e.g. Current mortar safety data sheet and COSHH-001 held in the site COSHH folder; briefing record held with the RAMS.

This index does not replace a COSHH assessment. If no substances are used, record that conclusion and its basis.

# 05 / Foreseeable emergencies

Complete for each credible emergency. Duplicate this page where further scenarios need separate arrangements.

| EMERGENCY ARRANGEMENTS | TASK-SPECIFIC DETAILS |
| --- | --- |
| Emergency scenario | e.g. Fire in the material storage area beside the work zone. |
| What could set it off here | e.g. An ignition source near combustible packaging; smoke or a fire alarm. |
| What to do — in this order | e.g. 1. Operatives raise the alarm and follow the site evacuation plan. 2. The nominated caller contacts emergency services. 3. The site supervisor checks personnel at the assembly point and reports missing people. |
| Takes charge | e.g. Site supervisor, Alex Taylor; site radio channel 1. |
| Meets emergency services | e.g. Gate marshal at the main vehicle entrance, when safe to do so. |
| Alarm / contacts / access | e.g. Use the nearest site alarm point; nominated caller phones 999 and gives the site address and main-gate access details. |
| Evacuation / assembly / rescue | e.g. Follow signed routes to assembly point A; apply the site fire and evacuation plan EP-001. |
| Equipment / training / practice | e.g. Site alarm, radios and personnel register; brief the team on routes and check arrangements through the site evacuation drill. |

# 06 / Health surveillance triggered by this work

Record exposure triggers, the reason for surveillance, affected roles and the agreed frequency.

| Trigger | Reason | Applies to | Frequency / arrangements |
| --- | --- | --- | --- |
| e.g. Wet cement exposure | e.g. Risk of occupational dermatitis from contact with wet mortar. | e.g. Bricklayers and labourers handling mortar. | e.g. Skin surveillance programme agreed with occupational health; record the advised frequency, provider and responsible manager. |
| Trigger | Reason | Roles | Arrangements |

# 07 / Tangible resources

List the tools and equipment needed for the task and how their condition and responsibility will be checked.

| Equipment | Linked asset | Risk | Maintenance | Status | Risk Owner |
| --- | --- | --- | --- | --- | --- |
| e.g. Scaffold working platform | e.g. SCF-001, east elevation | e.g. High - work at height | e.g. Competent inspection and pre-use checks; inspection register held on site. | e.g. Awaiting inspection before release for use. | e.g. Site supervisor, Alex Taylor |
| Equipment | Asset reference | Category | Maintenance | Status | Owner |

## Other requirements

e.g. Scaffold handover and inspection records, relevant design information, COSHH-001 and role competence records held in the project safety folder.

# Actions, review & briefing record

Use this supporting record to track implementation, revisions and communication of the completed RAMS.

| Required action / control | Responsible person | Due / before starting | Completion verified by / date |
| --- | --- | --- | --- |
| e.g. Complete the scaffold inspection and resolve defects before access. | e.g. Alex Taylor, site supervisor | e.g. Before brickwork starts on 19 Oct 2026. | e.g. Supervisor checks the inspection record and safeguards; records name and completion date. |
| Outstanding action | Name / role | Deadline | Verification |

| Review / approval | Record |
| --- | --- |
| Review arrangements / triggers | e.g. Review before moving to another elevation, after scaffold changes or when controls are ineffective; next planned review 23 Oct 2026. |
| Revision history | e.g. Version 2, 20 Oct 2026: revised access route; prepared by Alex Taylor. |
| Reviewed / approved for the defined work | e.g. Jordan Smith, competent reviewer; record actual signature and date after reviewing the completed RAMS. |

## Worker briefing

| Name / role | Briefing date | Understanding checked / questions resolved | Signature / record |
| --- | --- | --- | --- |
| e.g. Sam Lee, bricklayer | e.g. 19 Oct 2026 | e.g. Worker explains access checks and when to stop; question about material storage resolved. | e.g. Obtain the worker's signature or record the completed briefing reference. |
| Name / role | Date | Understanding checked | Record |

Briefed by: e.g. Alex Taylor, site supervisor     RAMS reference and version briefed: e.g. RAMS-001 / Version 1

A signature records the briefing; confirm understanding and verify the controls at the point of work.